## Slide 1
Rancher to Managed AKS Migration Assessment
Production Replatforming & Security Hardening Strategy
Presenter: Satappa Shiragave (Senior DevOps/Platform Engineer)
Target Platform: Azure Kubernetes Service (AKS) via Azure CNI / Cilium

## Slide 2
Source Environment & Workload Topology
Baseline Architecture
• Orchestration: On-prem Rancher-managed RKE2 cluster simulated locally via k3d environment.
• Core Application: Java/Spring Boot monolith running upstream spring-petclinic workloads.
• Stateful Layer: Standalone MySQL backend database container inside petclinic namespace.
• Storage Binding: Non-portable hostPath Persistent Volume Claims linked directly to local compute paths.
Traffic Ingress Structure
[Perimeter Traffic] ↓ [HAProxy Ingress (Edge Gateway)] ↓ [NGINX Ingress Controller (L7)] ↓ [PetClinic Application Pods (8080)] ↓ [MySQL Database StatefulSet (3306)]
Perimeter traffic is fronted by HAProxy and processed through dual Ingress topologies, establishing complex maintenance and single-point-of-failure risks at the local database layer.

## Slide 3
Repository Layout & Container Hardening
Engineering Isolation
• Upstream Separation: Forked the main spring-petclinic branch to guarantee absolute workspace boundaries.
• Directory Boundaries: Centralized all infrastructure configurations inside isolated /migration-assessment folder systems.
• Declarative State: Isolated code arrays for pure Terraform scripts, Helm templates, and pipeline definitions.
Multi-Stage Optimization
• Decoupled Pipelines: Stage 1 executes heavy project compilations inside complete eclipse-temurin JDK instances.
• Runtime Stripping: Stage 2 mirrors absolute minimal runtime footprints using hardened JRE Alpine binaries.
• Footprint Reductions: Removed native compilers, diagnostic tooling, and shells to slash container size by ~60%.
Security Hardening Gates
• Non-Root Access: Application process runs strictly beneath appuser privileges matching clear UID/GID 1000 configurations.
• Attack Minimization: Purged standard networking layers like curl/wget to shut down native breakout vectors.
• Health Hooks: Configured robust live and readiness loops natively linking cluster states to Spring Boot Actuators.

## Slide 4
Target Landing Zone Architecture
Core Infrastructure Design
• Terraform Declarations: The entire target environment infrastructure is fully declared and automated using Terraform IaC blueprints.
• Managed Platform Execution: Moving workload footprints onto AKS Standard SKU (v1.28) backed by formal enterprise-level Microsoft SLAs.
• Network Isolation Profile: Implemented strict Private Cluster Topology; the control plane API remains completely unreachable from the public internet.
• High Availability Compute: Workload workers are distributed across 3 distinct Availability Zones featuring high-performance Ephemeral OS disks.
Subsystem Component | Target Landing Zone State
Networking | Azure CNI Overlay + Cilium eBPF; fast, kernel-level native packet transport bypassing iptables bottlenecks.
Outbound SNAT | Azure NAT Gateway bound to cluster subnets for immutable, deterministic egress public IPs.
Secret Management | Azure Key Vault + CSI Secret Store; sensitive values injected into transient RAM memory storage structures.
Private Registry | Premium Geo-Replicated ACR; secure pod pulls managed seamlessly via native Kubelet Managed Identities.

## Slide 5
Ingress Management & DNS Cutover Path
Traffic Ingress Design
• Primary Cluster Routing: Managed NGINX Ingress Controller acts as the internal driver executing path routing and backend map proxies.
• Edge Coexistence Pattern: Retaining HAProxy appliances at the perimeter edge gateway for specialized legacy TCP-level routing and ACL matching.
• Rate Limit Protection: Applied custom annotations directly restricting application entrypoints to safe ceilings (100 req/sec max).
• Automated Certificate Cycles: Full transport encryption managed autonomously via cert-manager pointing to Let's Encrypt production APIs.
Controlled Blue/Green DNS Cutover
Phase 1: TTL Mitigation (T-48h) Lower global DNS TTL values down to 60 seconds across primary zone records to prepare for swift traffic redirection.
Phase 2: Target Verification Deploy production manifests on target AKS. Execute host-header validations using direct internal cluster IP endpoints.
Phase 3: Core Record Redirection Modify central DNS A-Records to transition away from on-prem perimeters over to the Azure Load Balancer public IP layout.
Phase 4: Multi-Route Telemetry Monitor cross-routing structures during a 30-minute verification loop. Safely decommission legacy source networks post-propagation.

## Slide 6
Zero-Trust Security via Cilium Policies
Policy Hardening Strategy
• Default Deny Baseline: Applied strict, zero-trust network boundaries across the petclinic namespace, blocking all implicit ingress/egress blocks.
• Granular Ingress Paths: Explicitly whitelisted connection maps originating solely from verified NGINX ingress router controllers.
• Layer 7 FQDN Guardrails: Utilized CiliumNetworkPolicy engines to lock down outbound traffic to specific verified domains instead of fragile IP arrays.
• Predictable SNAT Topologies: Associated node pools with a dedicated Azure NAT Gateway to broadcast an absolute single, unchanging public egress IP.
Egress Traffic Mapping Blueprint
[PetClinic Application Pods] ├── (Allowed: UDP 53) ──> [CoreDNS Engine] ├── (Allowed: TCP 3306) ──> [Azure MySQL FQDN] ├── (Allowed: TCP 443) ──> [api.partner.example.com] └── (ANY OTHER EGRESS) ──> [eBPF Kernel Drop Alert]
Unapproved outbound connection requests are dropped instantaneously within the Linux kernel space using Cilium's native eBPF engine, entirely avoiding structural iptables resource exhaustion.

## Slide 7
Runtime Threat Enforcement with Tetragon
Kernel-Level System Visibility
• eBPF Kprobe Interception: Extracted continuous, live runtime signal architectures directly via out-of-band Linux kernel tracking hook engines.
• System Call Monitoring: Deployed continuous cluster TracingPolicies explicitly tracking system-critical execution arrays like sys_execve and sys_connect.
• Zero Profile Overhead: Operates entirely independent of application runtimes, completely bypassing legacy container sidecar models.
• Telemetry Aggregation: Continuous telemetry data maps stream cleanly into centralized Azure Monitor instances for automated log logic matching.
Active Threat Response Flow
[Application Vulnerability Exploitation] ↓ [Intruder Spawns: /bin/sh -c 'Malicious Payload'] ↓ [Tetragon Intercepts Kernel Call: sys_execve] ↓ [Instant Automated Action: Injected SIGKILL] ↓ [Process Terminated Natively + PagerDuty Alert Generated]
Active runtime enforcement safeguards workloads during the critical 72-hour hypercare window. Any unexpected bash executions trigger instant process termination.

## Slide 8
Secure CI/CD Engineering Pipeline
Pipeline Engineering Principles
• Zero Secret Identity Architecture: Authenticating pipelines via GitHub OIDC federation patterns, completely eliminating static token risk profiles.
• Vulnerability Quality Gates: Integrated Aqua Trivy checks with explicit non-zero exit commands to block image pushes on High/Critical CVE flags.
• Automated Deployment Stability: Applied explicit --atomic and --wait parameters to Helm releases to protect target live states from cluster drift.
• Self-Hosted Runner Networks: Deployed runner endpoints directly behind private cluster VNet subnets to reach isolated API endpoints securely.
End-to-End Automation Sequence
[Developer Git Commit / Pull Request] ↓ [Multi-Stage Docker Buildx Compilation] ↓ [Trivy Security Vulnerability Scan Gate] ↓ [Secure Remote ACR Container Image Push] ↓ [Helm Atomic Upgrade to AKS Target Clusters] ↓ [Automated Actuator Health Test Validation]

## Slide 9
Migration Runbook & Hypercare Operations
System Component | Source Reality (Rancher) | Target Managed State (AKS) | Migration Strategy Pattern
MySQL Database Tier | StatefulSet + Local hostPath Volume | Azure DB for MySQL Flexible Server | REPLATFORM (Managed Layer)
Application Deployment | 2 Pod Replicas over Static Pod Specs | 3 Pod Replicas + CPU/Mem HPA Policies | REPLATFORM (Auto-scale Overlay)
Secret Storage Configurations | Plaintext Base64 K8s Secret Entities | Azure Key Vault + Secret Provider CSI | REFACCTOR (Externalized Vaults)
Edge Traffic Entrypoints | Standalone Perimeter HAProxy Pods | Azure Load Balancer + NGINX App Route | CONSOLIDATE (Cloud Native Addons)

## Slide 10
Risks, Trade-offs, & Technical Roadmap
Primary Production Risks
• Data Sync Latency Lag: Frozen all live source mutations during target windows to dump/seed records with absolute zero loss parity.
• Control Plane VNet Isolation: Deployed internal self-hosted build agents straight within private VNet subnets to preserve workspace access.
• CNI Skill Adjustments: Offloaded complex operational tasks to integrated Hubble mapping interfaces to shorten operational team alignment cycles.
• Trivy Scan Pipeline Blockers: Created dedicated suppression paths to whitelist verified internal legacy signatures safely without build stalls.
Core Technical Roadmap
Phase 2: GitOps Operations Transitioning out of traditional push pipelines into pure, self-healing declarative workflows managed by ArgoCD structures.
Phase 3: Mesh Encryption Systems Evaluating Istio or native Cilium Service Mesh extensions to handle strict pod-to-pod mutual TLS authentication protocols.
Phase 4: Cross-Region Traffic Controls Engineering automated high availability footprints across dual regions behind Azure Front Door Global Load Balancing tiers.
Phase 5: Financial Operations Audits Integrating native Kubecost telemetry alongside custom Karpenter autoscaling logic to eradicate structural compute resource waste.

## Slide 11
Thank You